## Slide 1: STOCK MARKET ANALYSIS
Team members
Ipsita Purohit
Drew Kirke
Siobhan

## Slide 2: STOCK MARKET DATA
Project purpose: Create an interactive dashboard using html, JavaScript, css, and using external public APIs (through RapidAPI) to fetch data of top 7 tech companies and display their performance over the 23 years since Jan 1st, 2000 till end of 2023.
Display the growth of $1000 over these 23 years if invested in these stocks and compare the performance of multiple stocks in a single line graph.
Stocks include the following
Company name | Stock Ticker
Apple | AAPL
Tesla | TSLA
Microsoft | MSFT
Netflix | NFLX
Meta | META
Google | GOOG
NVDIA | NVDA

## Slide 3: STOCK MARKET INTERACTIVE DASHBOARD
YEARS
STOCK PRICE
YEARS
$1000 Investment results
Stock list
Stock list
Select the stocks you want to compare performance for
Select the stock you want to see the performance for

## Slide 4: STOCK MARKET INTERACTIVE DASHBOARD CONTINUED…
YEARS
STOCK PRICE
Stock list
Select the stock and month and years you want to see the performance for
Month
Year
Month
Year
FROM
TO

## Slide 5: WORK BREAKDOWN STRUCTURE (WBS)
Sl No | Task Title | Sub tasks | Task Owner | Start Date | End Date | Status
1 | Project kick-off | Ideation Project identification Project finalization through discussion with team members | Ipsita Siobhan Drew | 4/4/2024 | 4/4/2024 | Completed
2 | Github Repo creation | Create 3 branches | Ipsita | 4/5/2024 | 4/6/2024 | Completed
3 | Prototype preparation | Prepare a prototype of the project Update readme file | Ipsita | 4/5/2024 | 4/6/2024 | Completed
4 | Data collection / extraction | Pull JSON data through URL - https://rapidapi.com/api4stocks/api/apistocks | Ipsita | 4/5/2024 | 4/6/2024 | Completed
5 | Data preparation | Data extraction from public API load into MongoDB (No SQL DB) | Ipsita | 4/6/2024 | 4/7/2024 | Completed
6 | Development and coding | Individual modules to be divided among team members | Ipsita Siobhan Drew | 4/8/2024 | 4/12/2024 | In progress
7 | Validation and testing | Testing individual modules Integration testing Smoke testing Regression testing | Ipsita Siobhan Drew | 4/15/2024 | 4/17/2024 | Planned
8 | Project completion and final presentation | Presentation of individual modules | Ipsita Siobhan Drew | 4/18/2024 | 4/18/2024 | Planned